BACT7507 – Project

Week 4 Lab – Project Timeline & Risk Deep Dive (3 Hours)

# Lab Objectives

- Break project into structured tasks.

- Create realistic Gantt chart.

- Write detailed risk register.

- Define team roles clearly.

- Update proposal planning section.

# Part 1 – Task Breakdown (45 minutes)

- List all major project tasks.

- Divide tasks into phases (Design, Development, Testing, Documentation).

- Assign estimated duration for each task.

2D Interior Design Customizer

- Requirements

- Design

- Development

- Testing

- Documentation

  - Login System Module

  - Favourites List Module

  - Blank Canvas Module

  - Drag and Drop Module

  - User Upload Module

  - Save and Load Module

# Part 2 – Create Gantt Chart (45 minutes)

- Use Excel, Google Sheets or simple table.

- Include task start week & end week.

- Mark milestones clearly.

- Export screenshot or PDF.

# Part 3 – Risk Register (45 minutes)

For each risk include:

- Risk description

- Impact level (Low/Medium/High)

- Likelihood

- Mitigation strategy

Write at least THREE strong risks.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Time Constraint / Poor Time Management | Unfinished tasks, not being able to reach milestones. | Clear and concise timetable |
| Complexity when learning new technologies | Time constraints with timetable and scope | Set milestones in timetable for when we learn the technologies. |
| Database not secured | Stakeholders’ information will be breached and not secured. | Learn database (e.g. MySQL) |

# Part 4 – Team Roles (30 minutes)

- Define responsibilities for each member.

- Identify shared responsibilities.

- Ensure balanced workload.

- Commit updated document to GitHub (Week 4 Planning).

Maisha – Frontend Development, Documentation

Ethan – Designing, Supporting Programmer

Matia – Backend Development

Shared responsibilities – Edit Word File, Version in GitHub (Commits in repository), giving feedback to each other.

# Submission (Upload to Canvas)

- Task breakdown list.

- Gantt chart file or screenshot.

- Risk register table.

- Team role document.

- Updated GitHub commit screenshot.