BACT7507, Project

Week 2 Lab Activity – Structured Problem Definition & Stakeholder Analysis

Ethan Andrei Rivera

ID: 20251303

July 30, 2026

# Lab Objectives

- Apply structured problem-solving techniques (5 Whys).

- Refine and finalise problem statement.

- Identify and analyse project stakeholders.

- Conduct feasibility assessment.

- Prepare structured draft content for Assessment 1.

# Part 1 – Root Cause Analysis Using 5 Whys (45 minutes)

- Write your current problem statement.

- Ask 'Why?' at least five times.

- Identify the true root cause.

- Rewrite your refined problem statement clearly.

5 Whys Template:

Problem: Users don’t have a visualization of which furniture or household items they want to buy.

Why 1: Because furniture and household web applications have limited customization options.

Why 2: Because users want to see if the furniture or household items that they plan on buying fit the essentials such as the measurements of the room, color, material, style that a user wants based on their preference.

Why 3: Because they want to access the furniture store through an online platform.

Why 4: Because they don’t want to go with the hassle of going to a store.

Why 5: Because users prefer delivery options when purchasing products at the comfort of their own homes.

Problem statement:

Users who don’t want to go into the hassle of going into in-person stores experience don’t have an option to visualize which furniture or household items they want to buy because of web applications not having customization options and freedom to check if the measurements or design of their room in their homes fit the product, resulting in them having to take the risk of buying furniture or other household items without having a visual of  how will it look.

# Part 2 – Stakeholder Identification & Analysis (45 minutes)

- List all stakeholders affected by your project.

- Classify them using Power–Interest grid.

- Explain their role and expectations.

- Describe how you will manage or communicate with them.

Stakeholder Table Template:

| Stakeholder | Role | Power Level | Interest Level | Management Strategy |
| --- | --- | --- | --- | --- |
| Customer | Customers use the web application very often whenever it is entering information, purchasing items, and room customization. | Low | High | Keep Informed |
| Staff Members | Staff members from different departments such as sales, retail, finance | High | High | Manage Closely |
| Administrators | Administrators are responsible for updating the information in the system. | High | Low | Keep Satisfied |
| Suppliers | Suppliers keeps up to date with the stocks of different items and products in the store. | Low | Low | Monitor with Minimum Effort |
| Delivery Couriers | Handles deliveries for whoever purchases the products. | Low | High | Keep Informed |
| Marketing | Marketing handles how products are promoted, allowing more customer engagement. | Low | High | Keep Informed |

# Part 3 – Feasibility & Risk Assessment (45 minutes)

- Technical Feasibility: Do you know the required technologies?

Required technologies include:

- HTML, CSS for web application structure and design.

- JavaScript for interactive and responsive layout.

- GitHub for version control and collaboration.

- React DnD to enable dragging and dropping of items when customizing.

- MySQL as the database to store information of users, items and products.

- Node.js and Express.js for backend and server management.

- Time Feasibility: Can it be completed in 12 weeks?

- With the right planning and with the manpower of 3 people in the group, the scope of only 12 weeks will be enough, though it may not be in the level of a truly functional e-commerce web application because of the lack of other major features that some web applications have.

- Resource Feasibility: Do you need hosting, tools, paid services?

- Most of the technologies that we’re planning on using are free and open source such as Visual Studio Code and GitHub.

- Identify at least THREE risks.

- Provide mitigation strategy for each risk.

Risk Template:

| Risk | Mitigation |
| --- | --- |
| Complexity when learning new technologies required to build this system. | Rely on current technologies familiar with while also trying to be set an organized timeline on when to learn these new technologies. |
| Users’ private data is not secured. | Build a secured database to store and access users’ information. |
| Inorganized Role/Task Allocation | Proper communication amongst members to see which person specializes in a role/task (e.g. Programmer, Designer) |

# Part 4 – Assessment 1 Draft Preparation (45 minutes)

- Write final problem statement (refined).

- Add short paragraph explaining root cause.

- List stakeholders clearly.

- Summarise feasibility in 1–2 paragraphs.

- Upload draft to GitHub repository (commit with message 'Week 2 Draft').

# Final Submission (Upload to Canvas)

- 5 Whys analysis document.

- Stakeholder table.

- Feasibility and risk assessment.

- Updated GitHub screenshot showing new commit.